SCRUM MEETING WEEK (10)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Met with team members to discuss the focus of this sprint and what to focus on. Discussed high level tasks. | ​​Discussed capacity for this week and decided what can be completed. Broke down the tasks into smaller steps and created an action plan to complete it. | ​​Worked on developing and advancing new features and pages as well as refining previous code and functionalities. |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Ammaar Khan | ​​ Dev |
| Gabriel Matuoca | ​​ Dev |
| Murad Shahmammadli | Product Owner/ Dev |
| Omar Ankit | Scrum Master/ Dev |
| Ribhav Sharma | ​​ Dev |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Coding and Framework |
| **Issues completed** | ​​ 8 |
| **Issues left** | ​​ 2 |
| **Team Capacity** | ​​ 40h |
| **Summary** | ​​ Worked on unifying work on the landing page, corrected hiccups with the sign in and sign out features on the landing page. Implemented scripts to edit database, created a details page for the events, created a analytical dashboard for the admin, worked on password reset, implemented session storage to keep track of the current user differentiating between the admins and users, worked on testing for sign in and sign out. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 29/01/2024 |
| **End date** | 02/02/2024 |
| **Sprint theme** | Feature development and enhancement |
| **Team capacity** | 40 hrs |
| **Issues capacity** | 8 |
| **Individual capacity** | Ammaar - 8 hr  Murad - 8 hr  Gabriel - 8 hr  Ribhav - 8 hr  Omar - 8 hr |
| **Potential risks** | Working on the admin features and verification and making sure that works. Correcting testing mistakes. Working on the user experience from the event creators. |
| **Mitigations** | For event creation test proper integration into the database without causing trouble with the data. For the admin user experience test user session. |

** Sprint planning resources**

* Lecture slides
* <https://github.com/users/MuradSh/projects/1/views/1?filterQuery=assignee%3A>
* <https://reactnative.dev/docs/getting-started>
* <https://firebase.google.com/docs>